Scope of Work

(version 8/18/2025)

Project Title: Instruction Finetuning for ASG CTI LLM

Author: Dr. Ionut Cardei

Sponsor: Athena Software Group

- Summary:

- Project Overview: This project aims to design and develop a system for generating Instruction Fine Tuning (IFT) data intended for the Athena Software Group (ASG) CTI LLM. The project also aims to deliver several prototype IFT datasets along the various milestones to be evaluated against the ASG CTI benchmarks, currently in development and to deliver prototype Hugging Face (HF) models for further evaluation.

  - NOTE: to keep up with the ASG product development schedule, this SOW comes with incremental tasks, some optional .

- Project Duration: _6___ months.

- CTI Dataset Categories:

  - Category 1, structural/graph generation: MITRE ATT&CK, CVE, CAPEC, CWE, MITRE Engage, EPSS, CISA KEV

  - Category 2, LLM-assisted generation: BRON, SIGMA Rules, MITRE CAR,  Wazuh rules

  - Category 3, proprietary datasets: Flashpoint Ignite

- Assumptions:

  - Availability of a CTI Dataset Query API developed by another ASG team (Amir?).

- Statement of Work:

  - Task 1 – System Design for structural generation (Cat. 1 datasets)

    - Conduct a review of IFT for HF models.

    - Analyze IFT generation requirements with the team.

    - Design user interface: tools and API for IDG.

    - Conduct a review of Category 1 datasets.

    - Build schema for Cat. 1 datasets suitable for structural generation and the instruction template grammar.

    - Design specification for IFT record-keeping and versioning. This is needed to keep track of:

      - CTI source file date/version used

      - schema entity & relationship population parameters :

        - schema used

        - quantity / ratios / probability (rng seeds) used for generation

        - timestamps and other metadata

    - Design software architecture for structural generation that is extensible for CTI documents with arbitrary schemas.

    - Deliverables:

      - IDG user interface specification (tools, API).

      - Schema for Category 1 CTI documents.

      - Instruction template grammar specification.

      - Architecture design artifacts (e.g. UML diagrams).

  - Task 2 – Prototype Implementation and testing for structural generation

    - Develop algorithms for structural generation from Cat. 1 datasets.

    - Implement system in Python.

    - Test with sample templates.

    - Deliverables:

      - Python code for system prototype and tests on ASG Github repository.

      - Sample test datasets.

  - Task 3 – Structural IFT data generation for Category 1 CTI datasets

    - Obtain useful instruction template drafts from ASG domain experts.

    - Obtain generation parameters from ASG team.

    - Evaluate and encode templates according to template grammar in collaboration with the team.

    - Generate datasets.

    - Deliverables:

      - Encoded IFT templates.

      - IFT Dataset files.

  - Task 4 – Finetuning Huggingface models on Structural type IFT datasets (Category 1)

    - Develop fine tuning code for HF models.

    - Select hyperparameters.

    - Execute fine tuning programs.

    - Deliver HF model files to be evaluated on ASG CTI Bench by the team.

    - Iterate 1-4 as necessary.

    - Deliverables:

      - fine-tuned HF model files on ASG Github repository or some other method.

      - fine-tuning parameters

      - benchmark scores

  - Task 5 – System Design for structured LLM-assisted instruction generation for Category 2 CTI datasets

    - Method is described in [Cyberpal.AI 3.1.2]. Start from relationships in BRON (and other Cat. 2 docs) that span multiple Cat. 1 graphs. Use a teacher model to determine how entities are connected. Generate longer paths and ask teacher  LLM to explain explanation for connection. This results in a Chain of Thought (COT) for each such relationship. Similar, for multi-path situations. Negative sampling is essential for teaching models not to hallucinate non-existent relationships.

    - Design template grammar and language elements for LLM-assisted structural generation that supports teacher model guidance (i.e. embedded instructions for teacher model inside the IFT template).

    - Build schema for Category 2 CTI documents.

    - Enhance user interface (tools and API) to support this method.

    - Enhance original design from Task 1 to support LLM-assisted generation for Category 2 CTI documents. Use a data-driven approach for triple generation to minimize need for custom coding.

    - Deliverables:

      - LLM-assisted generation strategies.

      - Revised schema for Category 2 CTI documents.

      - Enhanced template grammar.

      - Architecture design artifacts.

  - Task 6 – Implement LLM-assisted Generation System from Task 5.

    - Develop methods and algorithms.

    - Write Python code for main system and tests.

    - Test with sample templates for Category 2 CTI documents.

    - Deliverables:

      - Python code for system prototype and tests on ASG Github repository.

      - Resulting sample test datasets.

  - Task 7 -  LLM-assisted structural IFT data generation for Category 2 CTI datasets

    - Obtain useful instruction template drafts from ASG domain experts.

    - Obtain and update generation parameters from ASG team.

    - Evaluate and encode templates according to revised template grammar in collaboration with the team.

    - Generate datasets for Category 2 CTI datasets.

    - Deliverables:

      - Encoded IFT templates for Category 2 CTI datasets.

      - IFT Dataset files.

  - Task 8 - Finetuning Huggingface models on LLM-assisted IFT datasets (Categories 1 + 2)

    - Update fine tuning code for HF models, as needed, to support LLM-assisted generation.

    - Select hyperparameters.

    - Execute fine tuning programs on Category 1 and Category 2 IFT datasets.

    - Deliver LLM-assisted HF model files to be evaluated on ASG CTI Bench by the team.

    - Iterate 1-4 as necessary.

    - Deliverables:

      - fine-tuned HF model files on ASG Github repository or some other method.

      - fine-tuning parameters

      - benchmark scores

  - Task 9 – Integrate support for IFT Dataset for proprietary datasets – Category 3 CTI documents.

    - Build schema for Category 3 CTI documents.

    - Design template grammar extensions and new language elements.

    - Update IDG system design as needed.

    - Develop algorithms and methods for proprietary datasets, as per revised design.

    - Write Python code for system and tests.

    - Test code and validate output.

    - Execute LLM-assisted IDG and generate Cat. 3 IFT dataset.

    - Deliverables (specific to Category 3 CTI docs):

      - Category 3 CTI document schema.

      - Updated template grammar.

      - Updated user interface: tools and API specs.

      - Revised design artifacts.

      - Source code on ASG repository.

      - Cat. 3 IFT dataset.

  - Task 10 – Finetuning Huggingface models on LLM-assisted IFT datasets (Categories 1+2+3)

    - Develop fine tuning code for HF models, as needed by Category 3 IFT dataset.

    - Select hyperparameters.

    - Execute fine tuning programs.

    - Deliver HF model files to be evaluated on ASG CTI Bench by the team.

    - Iterate 1-4 as necessary.

    - Deliverables:

      - fine-tuned HF model files on ASG Github repository or some other method.

      - fine-tuning parameters

      - benchmark scores

- Resources and Responsibilities:

- University Professor (Dr. Cardei):

    - Project oversight and guidance.

    - Design and development.

    - Testing code.

    - IFT HF models.

    - Communication with the Sponsor.

- Athena:

- Refines project objectives as needed.

- Provides access to relevant software and model repositories.

- Provides access to relevant datasets and APIs.

- Provides Linux computing platform with enough storage and GPU resources.

- Provides feedback on prototype design and development.

- Provides useful templates for IFT.

- Evaluates HF models using benchmarks.

- Project Schedule:

    - Each task constitutes a milestone.

    - Timeline in table below.

- Budget:

- TBD.

Project Timeline and Task Budget

| Week | Task # |  | Task 1 – System Design for structural generation (Cat. 1 datasets), $10K |
| --- | --- | --- | --- |
| 09/01/25 | 1 |  | Task 2 – Prototype Implementation and testing for structural generation, $5K |
| 09/08/25 |  |  | Task 3 – Structural IFT data generation for Category 1 CTI datasets, $3K |
| 09/15/25 |  |  | Task 4 – Finetuning Huggingface models on Structural type IFT datasets (Cat 1), $2K |
| 09/22/25 |  |  | Task 5 – System Design for structured LLM-assisted generation for Cat. 2 CTI datasets, $10K |
| 09/29/25 | 2 |  | Task 6 – Implement LLM-assisted Generation System from Task 5, $5K |
| 10/06/25 |  |  | Task 7 - LLM-assisted structural IFT data generation for Category 2 CTI datasets, $3K |
| 10/13/25 |  |  | Task 8 - Finetuning Huggingface models on LLM-assisted IFT datasets (Cat. 1 + 2), $2K |
| 10/20/25 | 3 |  | Task 9 – Integrate support for proprietary CTI datasets – Category 3 documents, $5K |
| 10/27/25 | 4 |  | Task 10 – Finetuning Huggingface models on LLM-assisted IFT datasets (Cat. 1+2+3), $5K |
| 11/03/25 | 5 |  |  |
| 11/10/25 |  |  |  |
| 11/17/25 | 6 |  | Color indicates less schedule confidence. |
| 11/24/25 |  |  |  |
| 12/01/25 |  |  |  |
| 12/08/25 | 7 |  |  |
| 12/15/25 | 8 |  |  |
| 01/19/26 |  |  |  |
| 01/26/26 | 9 |  |  |
| 02/02/26 |  |  |  |
| 02/09/26 | 10 |  |  |
| 02/16/26 |  |  |  |